## Slide 1: Moduli Customer i Client
Tim Foxtrot
Napredni softver inženjering ak.2017/18

## Slide 2: Sadržaj
O modulima
Korištene tehnologije
Metoda razvoja softvera
Problemi i pozitivna iskustva pri razvoju modula Customer i Client
Demo

## Slide 3: O modulu Customer
svrha modula Customer
osnovne funkcionalnosti modula Customer:
  pregled svih organizacija
  izmjena informacija o postojećoj organizaciji
  prijava nove organizacije na sistem
  pregled osnovnih izvještaja

## Slide 4: O modulu Client
svrha modula Client
osnovne funkcionalnosti modula Client:
  pregled svih klijenata
  izmjena informacija o postojećem klijentu
  prijava novog klijenta na sistem

## Slide 5: Tehnologije
Angular2
.NET Core
PostgreSQL

## Slide 6: Metoda razvoja softvera
Scrum
razvoj kroz 6 sprint-ova trajanja po 7 dana
Zašto kraći sprintovi?
Pozitivno
omogućava brže promjene, popravke
daje product owneru bolji uvid u urađeno
lakše planiranje idućih sprintova
Negativno
zbog kratkog trajanja, često nije moguće isporučiti produkt na vrijeme, ili sa traženim kvalitetom
često stresno za developer-e
“Scrum is about fast feedback – shorter Sprints mean faster feedback.”
“If you are doing a project with a fixed release date/end date, then make sure you have at least 6 Sprints to allow for sufficient feedback cycles. More is generally better which means shorter Sprint lengths.”
Agile Advice by Mishkin Berteig

## Slide 7: Proces razvoja
Sprint 1
12.11 - 19.11
Sprint 2
19.11 - 26.11
Sprint 5
17.12 - 24.12
Sprint 6
24.12 - 07.01
Sprint 3
03.12 - 10.12
Sprint 4
10.12 - 17.12
-kreiranje inicijalnog dizajna formi
Upoznavanje sa tehnologijama i projektnom strukturom
Integracija inicijalnog dizajna u projekat
CRUD za Customer
povezivanje frontenda i backenda za Customer
CRUD za Client
inicijalni dizajn formi za Client
povezivanje frontenda i backenda za Client
pretraga za Customer
pretraga za Client
Implementacija izvjestaja za Customere

## Slide 8: Problemi pri izradi projektnog zadatka...
nedovoljno poznavanje tehnologije
nemogućnost stopostotne posvećenosti članova projektu (vannastavne obaveze, odustvo..)
otežana komunikacija i nemogućnost održavanja češćih sastanaka kao posljedica prethodno navedenog
neiskustvo članova pri razvoju projekata slične veličine
neiskustvo team lead-a u vođenju tima

## Slide 9: ...i “naučeno” pri istom
Scrum
stečeno znanje iz novih tehnologija
omogućen rad u većem timu, na većem projektu
značaj komunikacije (između članova, timova..)
značaj dokumentovanja projekta

## Slide 10: Rezultat urađenog
Scrum

## Slide 11: Hvala na pažnji !